Sprint 10 Planning Part 1

**3/28/2022 – 4/18/2022**

**Capacity Estimates:**

* Individual:
  + Colin: 24 story points
  + Leon: 22 story points
  + Orion: 18 story point3
  + An: 15 story points
  + Andy: 20 story points
* **Total: 99 story points**

**Initial Story Point Estimates:**

* Individual
  + Feature – Hazard Restrictions: 20
  + Feature – Map Overlay: 18
  + Feature – Map Directions: 22
  + Feature – Hazard Labels: 18
  + Feature – Safety Analysis: 16
* **Total**: **94 story points**

**Feature – Hazard Restrictions**

* Original Story Point Estimate: 20
* **Assigned to:** Colin
  + Dedicated story points: 24

**Feature – Map Overlay**

* Original Story Point Estimate: 18
* **Assigned to:** Leon
  + Dedicated story points:22

**Feature – Map Directions**

* Original Story Point Estimate: 22
* **Assigned to:** Andy
  + Dedicated story points: 18

**Feature – Hazard Labels**

* Original Story Point Estimate: 18
* **Assigned to:** Orion
  + Dedicated story points: 15

**Feature – Safety Analysis**

* Original Story Point Estimate: 16
* **Assigned to:** An
  + Dedicated story points: 20