Sprint 7 Planning Part 1

**2/2/2022 - 2/20/2022**

**Capacity Estimates:**

* Individual:
  + Colin: 18 story points
  + Leon: 18 story points
  + Orion: 20 story points
  + An: 16 story points
  + Andy: 24 story points
* **Total: 94 story points**

**Initial Story Point Estimates:**

* Individual
  + Authorization:
  + Authentication:
  + Account Creation:
  + Initial App Setup:
  + New Feature:
  + Logout:
* **Total**: **40 story points**

**Authorization**

* Original Story Point Estimate: 8
* **Assigned to:** Colin Creasman
  + Dedicated story points: 8

**Authentication**

* Original Story Point Estimate: 10
* **Assigned to:** Leon Chen
  + Dedicated story points:10

**Account Creation**

* Original Story Point Estimate: 14
* **Assigned to:** Andy
  + Dedicated story points: 14

**Initial App Setup**

* Original Story Point Estimate: 8
* **Assigned to:** Orion
  + Dedicated story points: 8

**New Feature**

* Original Story Point Estimate: 3
* **Assigned to:** Colin
  + Dedicated story points: 5

**Logout**

* Original Story Point Estimate: 5
* **Assigned to:** An
  + Dedicated story points: 5