Sprint 8 Planning Part 1

**2/22/2022 - 3/6/2022**

**Capacity Estimates:**

* Individual:
  + Colin: 20 story points
  + Leon: 25 story points
  + Orion: 22 story points
  + An: 20 story points
  + Andy: 18 story points
* **Total: 105 story points**

**Initial Story Point Estimates:**

* Individual
  + Authorization: 16
  + Authentication: 16
  + User Analysis Dashboard: 15
  + Account Creation: 14
  + Account Deletion: 14
  + Logout: 12
* **Total**: **87 story points**

**Authentication**

* Original Story Point Estimate: 16
* **Assigned to:** Colin Creasman
  + Dedicated story points: 16

**Authorization**

* Original Story Point Estimate: 16
* **Assigned to:** Leon Chen
  + Dedicated story points:16

**Account Creation**

* Original Story Point Estimate: 14
* **Assigned to:** Andy
  + Dedicated story points: 14

**Account Deletion**

* Original Story Point Estimate: 14
* **Assigned to:** Andy
  + Dedicated story points: 14

**User Analysis Dashboard**

* Original Story Point Estimate: 15
* **Assigned to:** Orion
  + Dedicated story points: 15

**Logout**

* Original Story Point Estimate: 12
* **Assigned to:** An
  + Dedicated story points: 12