Sprint 9 Planning Part 1

**3/8/2022 - 3/18/2022**

**Capacity Estimates:**

* Individual:
  + Colin: 10 story points
  + Leon: 12 story points
  + Orion: 11 story points
  + An: 10 story points
  + Andy: 9 story points
* **Total: 52 story points**

**Initial Story Point Estimates:**

* Individual
  + Authorization - Finish: 9
  + Authentication - Finish: 10
  + Account Creation - Finish: 8
  + Account Deletion - Finish: 7
  + Logout - Finish: 7
* **Total**: **41 story points**

**Authentication – Finish**

* Original Story Point Estimate: 9
* **Assigned to:** Colin
  + Dedicated story points: 10

**Authorization – Finish**

* Original Story Point Estimate: 10
* **Assigned to:** Leon Chen
  + Dedicated story points:12

**Account Creation – Finish**

* Original Story Point Estimate: 8
* **Assigned to:** Orion
  + Dedicated story points: 11

**Account Deletion – Finish**

* Original Story Point Estimate: 7
* **Assigned to:** Andy
  + Dedicated story points: 9

**Logout – Finish**

* Original Story Point Estimate: 7
* **Assigned to:** An
  + Dedicated story points: 10